**QA performance report**

**Executor:**

**Sereda Ilya, testing Department**  
  
1) **The duration of the works**:   
С 21.12.2020 по 24.12.2020  
2) **Summary**:  
During the work, it was implemented:

* Checklist for the local farmers project
* Collected and compiled requirements in the form of story points for the local farmers project
* Tested the requirements provided by the customer
* The customer was asked clarifying questions about the requirements at an online meeting
* Scram process was delivered using the trello tool
* It was not possible to test the product and meet the deadline

3) **Чек-лист**

Taking into account the extremely tight deadlines and the size of the project, it was decided to use a checklist, because there was not enough time to write test cases

4) **Требования**Based on the provided wishes of the customer, requirements were formed in the form of story points. The team made prioritization and took in the work of stories with the highest priority

The requirement from the customer has been tested. Later, at a meeting with the customer, clarifying questions were asked about the requirements

5) **Scram  
Scram-master – Sereda Ilya**The scrum process was set up and set up.

The trello tool was used to visualize the progress of tasks. The team also gathered daily for a scrum meeting to find out the status of the team

